Time Estimation for CRUD Implementation Using AWS and Serverless Framework

| Task | Subtask | Hours |
| --- | --- | --- |
| Gather requirements | Create Initial documentation, (functional requirements, use cases, constraints...) | 12 |
|  | Create Diagrams (sequence, states) |  |
|  | Define RESTful endpoints (input, validations, outputs) |  |
| Database Design | Create data model | 4 |
|  | Define SQL tables for Customers, Vehicles, and Appointments |  |
|  | Design table relationships and indexing strategy |  |
| Project Setup and Environment Configuration | Set up the Serverless Framework | 6 |
|  | Configure AWS credentials and IAM roles |  |
|  | Define the project structure |  |
|  | Set up a basic Serverless deployment |  |
| CRUD Operations Implementation | Implement tables creation | 2 |
|  | Create customer | 6 |
|  | Create Vehicle | 4 |
|  | Create appointment | 6 |
|  | Updating appointment | 3 |
|  | Retrieving appointments by date | 6 |
|  | Canceling appointment | 3 |
|  | Unit Testing | 8 |
| Documentation for API usage |  | 4 |
| Deployment |  | 4 |
|  | Total HOURS | 68 |

### Total Estimated Time: 68 hours

(Approximately 8-9 days assuming an 8-hour workday)